DAY 2 SESSION 1

Web Transformation - 2 Day Planning Workshop ( Day 2 )-20260603_083525-Meeting Recording 1

Transcript

https://otter.ai/u/g1pmvT-pEfk_em6oAjvzffjaTsI?view=summary

Overview

The meeting focused on the Web Transformation project's Day 2 planning. Key points included the need to align navigation and footer elements, the importance of consistent URL structures, and the timeline for component and template development. The team discussed moving 150 articles, with 850 remaining, and the necessity of co-locating content and analytics tags. The roadmap aims for a June start, with a July completion for personal sections. The team will use Jira for tracking and reporting, ensuring operational momentum and clear accountability. Regular stand-ups and leadership engagements were proposed to monitor progress and address dependencies. The meeting focused on the integration and planning of a web transformation project. Gareth Bew emphasized the need for a detailed roadmap by Friday, aiming for a raw but usable dataset by midday. The team discussed the importance of analytics, content structure, and the need for collaborative sessions. They highlighted the necessity of decommissioning old systems and the challenges of managing multiple sites, including Kenya and Omar. The discussion also covered the need for clear ownership models, technical work, and the importance of face-to-face interaction for effective collaboration and understanding.

Action Items

- [ ] @Gareth Bew - Populate the shared roadmap 'Roadmap' tab with stream-level work items, owners, milestones, dependencies and confidence levels; consolidate inputs and circulate to stream leads so spreadsheet has a raw dataset by midday tomorrow.

- [ ] Deliver the personal content package (content + QA) so personal pages and template content are ready to build; target delivery by end of July.

- [ ] Map current article and site URL structure and propose the consolidated URL structure (e.g., /articles and rules for news vs articles) so migration and internal links can be updated.

- [ ] Move personal article pages across to the new structure (approx. 140 personal articles) once URL structure is defined and packages are delivered.

- [ ] Ensure 'news' items are treated on the article template and retrofit news into the non-dream article structure so news can be moved across (commit to June delivery).

- [ ] Implement content + analytics co-location automation (capture analytics tagging with content in Contentstack) to avoid manual tagging later and enable SEO/analytics work.

- [ ] Implement stack-group quality gates and CI/CD checks (DevOps quality gates, unit-test and automation reports) to prevent changes reaching production without required coverage; target initial rollout by end of June and begin reporting.

- [ ] Turn on and validate the security/DevOps gating (awareness flag, pipeline reports) and set up build-pipeline approach for new vs existing builds so teams get visibility and can remediate; start this month and share report with teams.

- [ ] Set up a working cadence for workstream leads (recommendation: twice-weekly 30-minute working sessions) and share the meeting cadence invite so leads have a regular coordination forum.

- [ ] Prepare options and rollout approach for country/site migrations (e.g., migrate like-for-like 'Malawi' option vs full template rework) and surface effort/cost implications so country teams can decide their preferred route.

- [ ] Coordinate testing and the live publishing process for pages being moved (QA/testing, bug triage, deploy to production) and act as the contact for testing/moving pages live.

Outline

Web Transformation Planning Workshop: Day 2

- Speaker 1 and Speaker 2 discuss changes to the website, including color adjustments and staging changes.

- Bernice and Seba talk about aligning navigation and footer elements to create a consistent look.

- Gareth Bew and Bernice discuss the movement of content and URL changes, emphasizing the need for coordination.

- Justin and Bernice discuss the structure of articles and the need for consistent URLs across different sections.

Article Template and URL Structure

- Speaker 2 suggests changing the background color of new screens to match the new page template.

- Speaker 7 and Speaker 4 discuss the impact of template changes on mobile traffic and the need for negligible differences.

- Gareth Bew and Bernice discuss the number of articles to be moved and the need for consistent URL structures.

- Justin explains the current article structure based on audience and the need for a consolidated article page.

Corporate and Personal Article Pages

- Bernice and Justin discuss the structure of corporate and personal article pages, including the need for consistent URLs.

- Kameshnee and Justin talk about the filtering system for articles and the need for analytics to prioritize content.

- Bernice emphasizes the importance of having a URL structure defined to update pages correctly.

- Justin suggests using a consolidated article page to reduce the number of landing pages.

Component Development and Template Building

- Speaker 12 and Gareth Bew discuss the timeline for component development and template building, aiming for a June start.

- Speaker 9 and Speaker 12 talk about the need for a design system to manage components and templates.

- Bernice and Justin discuss the dependencies on design system foundations and the impact on timelines.

- Speaker 7 and Speaker 9 discuss the parallel development of templates and components to meet deadlines.

Content and Analytics Integration

- Speaker 12 emphasizes the importance of co-locating content and analytics tags for automation and SEO.

- Gareth Bew and Speaker 12 discuss the need for quality gates and automation frameworks to ensure high-quality code.

- Speaker 9 and Speaker 16 talk about the dependencies on API commitments and the need for capacity planning.

- Bernice and Justin discuss the integration of content and analytics into the new structure and the need for analytics dashboards.

Component Complexity and Development Timeline

- Speaker 7 and Speaker 19 discuss the complexity of components and the timeline for development.

- Bernice and Justin talk about the need for 100% completion of components for each section before moving to the next.

- Speaker 9 and Speaker 12 discuss the rinse-and-repeat process for component development across different sections.

- Gareth Bew and Speaker 16 discuss the need for a detailed plan and the use of Jira for tracking and reporting.

Coordination and Governance

- Gareth Bew emphasizes the need for coordination and governance between different teams and streams.

- Speaker 9 and Speaker 12 discuss the setup of stand-ups and check-ins to ensure alignment and progress.

- Bernice and Justin talk about the need for a consolidated view of the roadmap and plan for tracking and reporting.

- Gareth Bew and Speaker 16 discuss the importance of early starts and late starts in the plan to manage dependencies and timelines.

Finalizing the Plan and Next Steps

- Gareth Bew outlines the next steps for finalizing the plan, including capturing all discussions and decisions in the working document.

- Speaker 9 and Speaker 12 discuss the need for a detailed roadmap and plan to ensure clarity and accountability.

- Bernice and Justin talk about the importance of accurate documentation and the use of supporting evidence for the plan.

- Gareth Bew emphasizes the need for a collaborative approach to finalize the plan and ensure alignment with business objectives.

Integrated Roadmap and Data Integration

- Rey and Gareth Bew discuss the need for a detailed conversation to create a fully integrated roadmap.

- Gareth Bew expresses doubt about having a concrete, usable dataset by Friday, suggesting a raw but usable status dataset by Friday afternoon.

- The approach involves using Composer as a pattern to understand the treatment and structure of the data.

- Gareth Bew emphasizes the need for a collaborative session to review all data, notes, actions, and decisions.

Decommissioning and Staging

- Speaker 9 raises the need to factor in decommissioning, suggesting a piecemeal approach based on staging.

- Justin and Bernice discuss the definition of "done" in terms of completely switching off old sites.

- Gareth Bew suggests using analytics to understand the URL structure and prioritize content.

- Bernice and Kameshnee discuss the need for analytics and the potential for pulling data from Google Analytics (GA).

Content Structure and Analytics

- Gareth Bew and Bernice discuss the need for a detailed conversation about content prioritization and structure.

- Kameshnee and Speaker 9 emphasize the importance of prep work and aligning with relevant legal compliance teams.

- Rey suggests spinning up a speaker team to handle the redesign concurrently with security.

- Bernice highlights the need for new template structures and the potential challenges in content rewriting.

Ownership and Responsibility

- Rey and Bernice discuss the ownership and responsibility of different sites, including Hong Kong and Kenya.

- Speaker 9 emphasizes the need for a clear understanding of technical work required for different sites.

- Justin and Bernice discuss the importance of having a team to handle the information architecture and content rewriting.

- Gareth Bew suggests providing options for different sites, such as migrating like-for-like or applying new templates.

Collaboration and Communication

- Gareth Bew encourages feedback on the workshop and suggestions for improvement.

- Participants discuss the importance of face-to-face interaction and the benefits of physical collaboration.

- Justin and Bernice highlight the value of having the right people in the room and understanding how each piece of work fits into the larger puzzle.

- Speaker 9 emphasizes the need for unity and collaboration to achieve the project's goals.

Next Steps and Action Items

- Gareth Bew outlines the next steps, including capturing feedback and creating a master log.

- Participants are asked to consolidate their thoughts and suggestions for improvement.

- Gareth Bew shares an HTML file summarizing the actions and discussion points from day one.

- The team is encouraged to continue working together and building on the progress made during the workshop.

Workshop

Web Transformation Workshop - Day 2 Executive Summary

Workshop Date: June 4, 2026
Workshop Type: Two-day technical and business planning workshop
Primary Focus: Web transformation delivery planning and cross-team coordination

1. Workshop Purpose

This was Day 2 of a comprehensive web transformation planning workshop focused on detailed delivery planning, technical architecture decisions, team coordination, and establishing clear ownership and timelines for a major web platform transformation affecting multiple business segments (Personal, Corporate, Business, Wealth) across South African and international markets.

2. Strategic Context

The workshop addressed a complex web transformation initiative involving:

- Migration of 1000+ pages across multiple platforms

- New information architecture and navigation structure

- Template standardization and component library development

- Multiple country/market implementations (South Africa, Kenya, Malawi, Botswana, etc.)

- Integration with existing banking and insurance platforms

- Decommissioning of legacy systems

3. Key Outcomes

Major Breakthrough Decisions

- DEC-001: Article page styling approach confirmed - background color change (F5-F6) to minimize visual contrast during migration

- DEC-002: Personal segment to be first delivery focus with end-July target

- DEC-003: Phased delivery approach confirmed - Personal first, then Corporate, Business, Wealth

- DEC-004: URL structure decision deferred pending information architecture completion

- DEC-005: Analytics and content co-location approach approved to enable automation

Key Planning Outcomes

- Detailed end-to-end delivery timeline established from June through August

- Clear identification of 150 article pages that can be restyled immediately

- Template and component development schedule mapped out

- Cross-team dependencies clearly identified and documented

4. Confirmed Decisions

| Decision ID | Description | Owner | Status | Timeline |
| --- | --- | --- | --- | --- |
| DEC-001 | Article background color change (F5-F6) for interim compatibility | Speaker 2 | Confirmed | Immediate |
| DEC-002 | Personal segment prioritization for first delivery | Team | Confirmed | End July |
| DEC-003 | Phased delivery: Personal → Corporate → Business → Wealth | Team | Confirmed | Q3-Q4 |
| DEC-004 | Co-location of content and analytics tagging | Speaker 12 | Confirmed | June implementation |
| DEC-005 | Quality gates implementation before production deployment | Speaker 12/16 | Confirmed | End June |

5. Proposed or Pending Decisions

| Decision ID | Description | Status | Required By |
| --- | --- | --- | --- |
| DEC-006 | Final URL structure for articles and news | Pending IA completion | End June |
| DEC-007 | Banking platform integration approach | Under discussion | TBD |
| DEC-008 | Omar/international sites delivery model | Pending capacity analysis | July |
| DEC-009 | Decommissioning sequence for legacy platforms | Pending delivery completion | Q4 |

6. Critical Actions

| Action ID | Description | Owner | Due Date | Priority |
| --- | --- | --- | --- | --- |
| ACT-001 | Complete information architecture for Personal segment | Justin | End June | Critical |
| ACT-002 | Implement article page background color changes | Speaker 2 | Immediate | High |
| ACT-003 | Finalize URL structure mapping | Justin/Bernice | End June | Critical |
| ACT-004 | Complete template designs for Personal segment | Design Team | End June | Critical |
| ACT-005 | Implement quality gates in development pipeline | Speaker 12/16 | End June | High |
| ACT-006 | Populate detailed project spreadsheet with workshop outcomes | All Stream Leads | By Friday midday | Critical |
| ACT-007 | Content audit and migration for Personal articles | Bernice | July | High |

7. Major Risks and Issues

| Risk ID | Description | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| RSK-001 | Template completion delays affecting July delivery | High | Parallel component development approach | Design/Dev Teams |
| RSK-002 | Resource capacity constraints across multiple workstreams | High | Prioritization and phased approach | Management |
| RSK-003 | Omar sites lacking dedicated content/design resources | High | Squad model extension or outsourcing | Management |
| RSK-004 | URL structure dependencies blocking content migration | Medium | Accelerated IA completion | Justin |
| RSK-005 | Quality of existing content requiring extensive rewriting | Medium | Content audit and SME engagement | Content Team |

8. Dependencies

| Dependency ID | Description | Providing Team | Receiving Team | Required Date |
| --- | --- | --- | --- | --- |
| DEP-001 | Information architecture completion | Design | Development/Content | End June |
| DEP-002 | Template and component library | Design System | All teams | July |
| DEP-003 | URL structure definition | IA Team | Content Migration | End June |
| DEP-004 | Quality gates implementation | Engineering | All development | End June |
| DEP-005 | Content stack configuration | Engineering | Content Team | July |

9. Ownership and Accountability

Clear Ownership Established

- Bernice: Content migration and page building (150+ articles immediate, 850+ pages following template completion)

- Justin: Information architecture and URL structure definition

- Speaker 12/Z: Engineering implementation and quality gates

- Design Team: Template and component development

- Speaker 2: Article styling implementation

Ownership Requiring Clarification

- Omar/international sites content creation and migration

- Banking platform integration coordination

- Legacy system decommissioning

- Cross-platform analytics maintenance

10. Resourcing Implications

Confirmed Resources

- Current team capacity deemed sufficient for Personal segment delivery

- Two additional developers confirmed for engineering workstream

- Design system team scaling planned

Resource Gaps Identified

- Omar sites lack dedicated content/design teams

- SME availability for content review and approval

- Potential bottlenecks in template/component development

11. Process and Workflow Implications

New Operating Model

- Joined-at-the-hip working approach for all stream leads

- Twice-weekly coordination sessions established

- Continuous delivery model with micro-drops

- Quality gates before all production deployments

Process Changes

- Co-location of content and analytics data

- Automated testing framework implementation

- Standardized template-based page creation

- Consolidated article management across segments

12. Technical and Data Implications

Technical Architecture Decisions

- Content stack migration for analytics co-location

- Design system standardization across platforms

- Automated testing pipeline implementation

- Template-based modular page construction

Integration Requirements

- Existing banking platform compatibility

- Cross-platform navigation consistency

- Analytics pipeline maintenance

- Legacy system graceful decommissioning

13. Governance Implications

Required Governance

- Stream lead coordination cadence (twice weekly)

- Quality gate checkpoints before deployment

- Cross-segment delivery coordination

- Stakeholder alignment for Omar sites

Escalation Items

- Omar sites resourcing model

- Banking platform integration approach

- Legacy platform decommissioning timeline

- Budget implications for extended scope

14. Recommended Next Steps (Next 1-2 Weeks)

- Immediate (This Week):

  - Implement article background color changes

  - Complete workshop notes consolidation in shared spreadsheet

  - Establish twice-weekly stream lead coordination meetings

- Week 2:

  - Finalize Personal segment information architecture

  - Complete URL structure mapping

  - Begin template development for Personal segment

  - Implement development quality gates

- Setup and Governance:

  - Consolidate all workshop outputs into master planning document

  - Establish Jira integration for cross-team tracking

  - Schedule Omar sites strategy sessions

15. Executive Escalation Items

- Resource Model for Omar Sites: Requires decision on internal vs. external resourcing for international market implementations

- Banking Platform Integration: Coordination approach needs senior-level alignment

- Budget Impact: Extended scope may require additional budget approval

- Timeline Pressures: July delivery target requires executive support for priority alignment

Workshop Quality Assessment

Strengths Identified:

- Exceptional team collaboration and participation

- Clear end-to-end visibility achieved for first time

- Realistic timeline and dependency mapping

- Strong commitment from all stream leads

Areas for Future Improvement:

- Earlier definition of detailed scope

- More structured approach to international sites planning

- Better upfront resource capacity planning

Recommended Follow-up: Friday morning alignment session with stream leads to validate consolidated planning outputs, followed by broader team playback session.

This summary represents Day 2 outcomes and should be read in conjunction with Day 1 documentation for complete workshop context.

TEAMS NOTES – DAY 2 SESSION 1

Decisions

- Implement DevOps quality gates and automated testing before production.

- Co-locate content and analytics tagging for automation.

- Finalize and sign off design foundations for personal by end of June.

- Adopt modular template/component approach with red and green zones.

- Implement governance for template/page creation; design/publishing teams as gatekeepers.

- Conduct content audit and URL mapping for each section.

- Identify and document business owners, clarify post-migration responsibilities.

- Adopt four-squad parallel approach for site sections.

- Break down roadmap by stream and audience in shared spreadsheet.

- Use shared Jira board for all teams, leads ensure alignment.

- Schedule regular workstream lead check-ins for delivery constraints.

- Schedule follow-up with leads to finalize roadmap and actions.

Open questions

- Pen testing/security review integration into releases remains unresolved.

- Increasing red zone template stability needs more engagement; process not finalized.

- Handling articles/news/resource pages across audiences remains undecided.

- Ownership of cross-functional/legacy journeys needs further discussion.

- Resource constraints may limit four-squad parallel approach; capacity allocation unresolved.

- Onboarding/support for external teams with limited resources remains undecided.

- Optimal cadence/format for ongoing planning sessions remains undecided.

Agenda

Goal: Plan Web Transformation over two days

Meeting notes

Web Transformation Planning

- Gareth emphasized the magnitude of the program, highlighting that the team is re-enterprising the entire digital and web landscape for Old Mutual, including migration from an old platform to a new one

- Bertus compared the previous day's whiteboard exercise to assembling a 1000-piece puzzle, noting that all the necessary elements are present but need to be consolidated into a clear plan

- Gareth outlined the need to consolidate the project's components into a clear plan, using the analogy of assembling a 1000-piece puzzle to describe the current stage of the web transformation effort.

- The team identified key deliverables for the day, including creating a version one of the roadmap and clarifying critical paths, responsibilities, and scope.

Project processes

- Gareth discussed the importance of establishing clear handover processes between streams, including specifying how deliverables are transferred and received.

- Gareth discussed the need for a clear issue management and escalation process to ensure efficient problem resolution and minimize negative perceptions during project delivery.

Project planning

- Gareth highlighted the need to define an agreed MVP for the end of the year, suggesting breaking the roadmap into multiple streams with distinct MVPs.

- Gareth emphasized the importance of converting requirements into clear outputs and artifacts, and identifying stakeholders by business area or cluster within project streams.

Resourcing

- Gareth emphasized that the team is currently under-resourced, referencing feedback from previous sessions and noting the unsustainability of current workloads.

Feature migration progress

- Tebogo reported that 11 out of 21 planned features have been migrated, reaching 52% completion, with targets of 71-72% by end of June and about 90% by end of July.

- Tebogo confirmed that the Easy Plus journey is built but cannot be deployed until the product pages are completed by the web team.

- Gareth discussed the need to track outstanding sub-journeys under withdrawals, including TFSA, EC class, and flex.

- Gareth explained that the V2 navigation component is ready and can be applied to pages once completed, streamlining the migration process.

Resource and timeline risks

- Tebogo highlighted risks related to the portfolio view, content updates, and journey optimizations due to key team members rolling off by September and August.

Issue resolution

- Tebogo confirmed that the issue regarding the change of personnel details component has been resolved after a necessary conversation.

Project dependencies

- Tebogo identified a dependency on the web team to complete product pages before the Easy Plus journey can be deployed, noting this as a current risk.

Project scope and backlog

- Gareth discussed the need to clarify whether journey enhancements identified during research should be added to Tyhalibongo's backlog or considered out of scope, with a decision to be made by the end of the day.

- Elise agreed to send the list of unclaimed benefits journeys to Tebogo for assessment.

Project dependencies and risks

- Gareth highlighted a major dependency for Tebogo on the secure web portfolio view, noting that lack of visibility on required changes and the team's planned roll-off at the end of September could impact planning.

Project timeline and planning

- Gareth reviewed the roadmap color coding and confirmed that feature work is scheduled to run until the end of July, with planned enhancements and dependencies to be considered for other workstreams.

- Gareth discussed sequencing migration tasks based on readiness and dependencies, including waiting for specific components to be completed before proceeding.

Team alignment

- Align new teams on expectations and management approach for the project, referencing diagrams from the previous day (Gareth)

Project approvals

- Gareth discussed the need for a final review and sign-off by leadership for the cross-version outputs.

Project scope

- Clarify that South Sudan requires only decommissioning, not migration, while Malawi and South Sudan share similar work requirements

Design foundations

- Gareth confirmed that the information architecture sign-off for personal audience is targeted for end of June, with templates to be rolled out across the site

- Gareth clarified that generic content guidelines will be signed off as part of the design foundations by end of June

- Gareth confirmed that the information architecture and generic content guidelines for the personal audience are targeted for sign-off by end of June, with templates to be rolled out across the site.

- The team discussed the need to stress test templates in additional sections and engage stakeholders to ensure confidence in rolling out foundational elements.

Template delivery

- Gareth discussed the need to finalize and hand over core template structures, including section, category, and landing pages, by the end of June to enable technical development.

- Gareth explained that the personal landing page and its information architecture must be locked down as a priority, as it is a key deliverable for multiple stakeholders.

- Gareth confirmed that new pages can be built once templates and components are completed, and analytics planning is aligned.

- The team confirmed that template structures can be completed within five days, but component development will take longer and depends on design system processes.

Stakeholder engagement

- Gareth described the need to organize stakeholders into groups for personal, corporate, wealth, and business sections, and to collaborate with each group to complete their level one and landing pages before moving to detailed modules.

- Gareth discussed the need to identify and engage distinct stakeholder clusters for each section, starting with landing pages and moving to detailed modules.

Project delivery approach

- Gareth explained that the project will not be delivered as one large block at the end of June, but rather by starting with the 60% of known modules and progressively building section by section as more becomes clear.

Team structure and resourcing

- Gareth proposed forming four squads to work concurrently on different sections (personal, business, corporate, wealth, and secure), with each squad following the same cycle of work to accelerate progress and avoid linear delivery delays.

- Gareth confirmed that parallel squads will work concurrently on landing pages for personal, business, corporate, and wealth sections to accelerate progress.

Project planning and estimation

- Gareth and a participant discussed estimating the time required for each section, suggesting that a squad of two could complete a macro section in a sprint, and that the entire personal section would take five sprints, highlighting the need to align on the overall approach.

Team structure and workstreams

- Gareth described the approach of organizing teams to work in parallel on different sections, such as personal, corporate, and business, with each team focusing on a complete area like "invest" or "insure" within a set timeframe.

- Gareth confirmed that the four-squad approach can be enabled immediately if resource constraints are removed, but core project principles and deliverables remain unchanged.

Project deployment and handover

- Gareth explained that the project will have staggered releases ("drops") of new components and pages for each section, with variability decreasing over time, and multiple handovers expected until at least September.

Design and template strategy

- Gareth emphasized the need to keep page templates modular to accommodate ongoing changes and multiple handovers during the deployment process.

- Gareth explained that multiple handovers of new components will occur over time, with variability decreasing as more sections are completed, and emphasized the importance of keeping page templates modular to accommodate ongoing changes.

- Gareth described the process of grouping templates by page type and stakeholder group to streamline sign-off, aiming to reduce repetitive approvals and limit changes to intrinsic design components in the first batch.

Change management process

- Gareth confirmed that any changes required by stakeholders after initial sign-off will trigger a change management process, affecting templates, code, and content across all relevant pages.

- Gareth described the change management process for templates, explaining that any stakeholder-driven changes in critical areas ("red zones") require updates to both content and code across affected pages.

Template design and structure

- Gareth confirmed that the team has stress tested templates and is comfortable with their current structure, noting that certain sections ("red zones") are locked in for consistency while allowing flexibility in other areas.

- Gareth outlined the standardized elements of product page templates, including banners, breadcrumbs, navigational links, footers, leads, cross-sell sections, and FAQs, which are consistently applied across pages.

- Gareth confirmed that product page templates include standardized elements such as banners, breadcrumbs, navigational links, footers, leads, cross-sell sections, and FAQs, which are consistently applied across pages.

- Gareth clarified that the main challenges with templates are related to content, not the template structure, and that templates have been sufficiently stress tested across audiences.

- Gareth explained that page templates in the design system should remain flexible, allowing component-level customization while maintaining a single template structure for similar page types.

- Gareth discussed the differences between the current and new page templates, including changes in layout and styling.

- The team discussed that category and product page templates will use the same structure and components, with only the middle content varying, but will be treated as separate pages for content purposes.

- Gareth clarified that page templates should remain flexible, allowing component-level customization while maintaining a single template structure for similar page types.

Template delivery and change management

- Gareth explained that the team will cautiously designate "red zones" (fixed template components) in the first batch, increasing confidence and scope for red zones in subsequent batches after further stakeholder engagement.

- Gareth confirmed that increasing the number of sections will improve confidence in identifying fixed template components ("red zones"), but current confidence is limited due to the small number of sections completed.

Design foundations and alignment

- Gareth discussed the need to align the interpretation of templates between the content stack and the design system, emphasizing the importance of preventing template drift and ensuring consistency in Figma implementation.

Template governance and team onboarding

- Gareth explained that only Gareth and Natalie currently build templates, and any new teams or tenants must be trained to follow the established standards before publishing.

- Gareth emphasized that

- Gareth discussed the need to formalize a way of working for onboarding new tenants or teams, ensuring consistent processes and standards are followed.

- Gareth explained that only Gareth and Natalie currently build templates, and any new teams or tenants must be trained to follow the established standards before publishing.

Template governance and flexibility

- Gareth discussed the importance of balancing accelerated content stack production with the need for contextual design, emphasizing that mandatory and optional template elements should be clearly defined.

Template governance

- Gareth discussed the approach of limiting product templates to two or three standardized options, with clearly defined mandatory and optional elements to ensure consistency while allowing some flexibility.

- Gareth emphasized the need for a governance gate to review and approve all pages before publishing, ensuring alignment with established standards and preventing unauthorized changes.

- Gareth explained that the team acts as gatekeepers for the platform, requiring all tenants and users of the template framework to follow the sign-off process before content goes live.

- Gareth emphasized the need for a gate to review and approve all content before publishing, ensuring alignment with established standards.

Content migration and audit

- Bernice was identified as able to begin work on content migration once the information architecture and URL mapping for a section are provided

Project planning and milestones

- The team discussed the need to clarify monthly deliverables and milestones for each section of the site to improve planning and tracking

Project planning and resourcing

- Justin and Saba assisted Gareth in collecting the core team view for project planning

- Gareth confirmed that the team will use current resources, including two additional developers, to proceed with remaining tasks and iterative releases, with planning to align with upcoming PI planning in two weeks.

Content structure and tracking

- Gareth confirmed that 457 pages use the modular page component, with metadata and URL breakdowns required for records

- Gareth clarified that news items are distinct from articles, with news covering press releases and company information, and articles focusing on informational content.

- Gareth confirmed that the news section will remain in the footer, with options to link from other sections using cards, buttons, or banners.

Page structure and navigation

- Gareth described the process for assigning headers, images, and navigation elements to pages, including selecting header types, adding images from the Apple Library, and configuring navigation grids.

- Gareth explained how to set up buttons on pages, specifying their actions, destinations, and descriptions, and assigning relevant modules such as "call me back" to appropriate pages.

Component development and page setup

- Gareth confirmed the need to build and update heading and button fields as new components, and to write them onto the relevant pages for proper structure and categorization.

- Gareth confirmed that updated pages will visibly reflect changes in color and layout once new components are applied.

Content and design updates

- Gareth discussed the plan to move and publish articles after updating the variant color and resolving contrast issues on new pages.

- Gareth and Justin, along with others, agreed over lunch on the approach to handle articles and viewer-related updates for the new pages.

- Gareth and Justin discussed that most article views are on mobile, so desktop template changes will have minimal impact

Content governance

- Gareth confirmed that news items are kept for one calendar year, and older or less trafficked corporate and personal articles have already been removed based on established rules.

Content and analytics

- Co-locating content and analytics tagging was discussed as essential for enabling automation and future SEO activities.

Engineering and dashboard development

- Loza has already started building observability dashboards, and the rest of the work involves creating templates to apply across migrated sites.

Template structure and governance

- Gareth confirmed that the modular template will serve as the foundation for both product detail and category pages, ensuring consistency in structure and governance.

Analytics integration

- Gareth discussed that analytics integration, including Google Analytics and Tableau, is being addressed to ensure data pipelines remain functional during the migration.

Content migration planning

- Gareth estimated that 150 pages will be restyled and moved, while 850 pages will remain unchanged, with August considered too late for the 850 pages.

Project deployment

- The team discussed that micro drops of completed templates and components will be released as soon as they are ready, starting in the first two weeks of June.

Template and component development

- Gareth confirmed that template and component development will occur in parallel, allowing the design system team to build the component library without waiting for full templates.

Template delivery timeline

- Gareth estimated that each template, including design and sign-off, will take about two weeks, with sign-off and testing potentially causing delays.

Page build process

- Gareth clarified that new pages can be built once all technical, design, and content pieces are ready, with an average build time of two hours per page for approximately 850 pages.

Template sign-off process

- Gareth discussed that sequential outreach to segments for template sign-off could significantly extend timelines, especially for the personal section.

Template delivery and planning

- Gareth confirmed that the team will finalize templates for the personal section in June, with a clear view of deliverables for each segment.

- Gareth confirmed that finalized templates for each section, including personal, corporate, and business, are targeted for completion in June, with component drops scheduled to enable parallel builds across teams.

- Gareth stated that the team currently has limited confidence in identifying fixed template components ("red zones") due to the small number of sections completed, but this confidence will increase as more sections are built.

Project dependencies and ownership

- Gareth clarified that the bank is responsible for building its own web pages, and the team will only be involved when the bank initiates a redesign, with no current timeline set.

Component development and progress

- The team discussed that component completion percentages will determine progress for each section, with 100% component delivery enabling full build and stress testing for personal, corporate, and business areas.

Analytics and quality gates

- Gareth stated that analytics and quality gates, including Tableau, are significant ongoing tasks, and responsibilities have been assigned within the team.

Automation and quality assurance

- Gareth discussed the need for automation in template updates and content injection, highlighting the importance of quality through automated testing using the Play Live framework.

Engineering and quality gates

- Gareth discussed validating frameworks for secure software and ensuring migration processes are robust and applicable

- Gareth confirmed that review and approval processes are in place for recent changes, with access reset as needed

Project tracking and ownership

- Gareth explained that the working leads are responsible for capturing all discussed items in the project spreadsheet.

Project documentation

- Gareth explained that multiple sources, including Teams transcripts, photos of boards and stickies, and compiled notes, are being used to create a comprehensive project record

- Gareth confirmed that the working document is a draft that will be cleaned up over the next few days, with day two's information still to be added

- Gareth shared an improved template and HTML file in the chat to help participants capture their input and review actions, risks, dependencies, and decisions from day one.

- Gareth confirmed that a consolidated master log will be created by combining team tabs and capturing all relevant information for both days.

- Gareth confirmed that a consolidated document with all pictures from both days' boards will be distributed to help participants capture actions, risks, dependencies, constraints, and decisions.

- Gareth and Bertus planned to spend tomorrow morning recalling and compiling meeting outcomes, and asked participants to have their inputs ready by midday for integration.

Content migration and analytics

- Gareth discussed the need to map the current URL structure to the new structure, consolidate pages, and use analytics to prioritize which of the remaining 850 pages to migrate or remove.

Content analysis and reuse

- Gareth discussed the need to analyze differences between the personal and personal Coetzee sections to determine where new content is required versus where content can be reused.

Country-specific requirements

- Gareth confirmed that Kenya and other countries may have unique requirements or caveats in their content structure, which need to be identified and addressed when applying new templates.

Content rollout strategy

- Gareth clarified that for countries without dedicated content teams, the approach will be to complete the South African sections first, then adapt and roll out the content and templates to other countries, with each section learning from the previous rollout.

- Gareth explained that after completing the personal section for South Africa, the team will apply their learnings to adapt and roll out content for other sections and countries, starting with Omar.

Project dependencies and resourcing

- Gareth discussed that the team is responsible for providing the navigation structure, but additional support will be needed from others to rewrite information and build major pages for new sections.

Team structure and planning

- Gareth highlighted the need to assess whether to build another squad or continue with the current team to handle the increased workload for rolling out content to additional sections and countries.

Project planning and prioritization

- Gareth and Bertus discussed sequencing project tasks by assigning priorities and identifying dependencies before setting timelines.

- Gareth stated that the team will conduct a second revision of the end-to-end project flow to identify critical and dependent tasks.

Team communication and collaboration

- Gareth confirmed that the team will share pictures and video in the chat to help remote participants follow the roadmap playback session.

Site ownership and funding

- Gareth discussed that sites migrated to the new platform will require formal agreements to clarify business ownership and future funding, which will influence ongoing optimization efforts.

- Gareth explained that after migration, further optimization of tenant sites will be a partnership, with tenants responsible for funding and managing their platforms going forward.

Site migration and deployment

- Gareth confirmed that smaller sites, such as Bull and Taylor, can be quickly retrofitted with the new navigation and footer, and taken live without changes to information architecture.

Country migration planning

- Gareth explained that country teams are responsible for executing their own migrations, but depend on the central team for design, information architecture, navigation structure, and content guidelines.

- Gareth clarified that country teams must audit their existing content, map it to new audience groupings, and potentially rewrite or create new content for updated page structures.

- Gareth explained that country teams must audit their existing content, map it to new audience groupings, and potentially rewrite or create new content for updated page structures.

Stakeholder engagement and alignment

- Gareth confirmed that business area segments need to align on audience groupings, sign off on information architecture, and collaborate on content audit, deletion, amendment, and creation, including legal compliance.

Stakeholder alignment

- Gareth shared a high-level view outlining the need for business area alignment on audience groupings, information architecture sign-off, and content audit, including legal compliance involvement.

Ownership and accountability

- Gareth planned to

- .

Team feedback

- Gareth facilitated a feedback round at the end of the meeting, inviting participants to share their reflections on the two-day session.

Project alignment and documentation

- Gareth highlighted the importance of documenting definitions, scope, and requirements to ensure clarity and alignment across the team.

Team collaboration and communication

- Participants reflected that having all key people in the room enabled better understanding of each other's roles, responsibilities, and the project sequence.

- Gareth emphasized that being heard and understood are both essential for effective team operations and building confidence in project delivery.

- Gareth reflected that having all key people in the room enabled everyone to be heard and understood, fostering better understanding of roles and contributions.

- Gareth highlighted that the team's success depends on collective effort and thanked everyone for their dedication and participation during the two-day session.

Team collaboration and planning

- Gareth described the value of using physical whiteboards and in-person collaboration before digitizing and finalizing the project roadmap over several days.

Team reflection and planning

- Siva cautioned the team to avoid repeating past mistakes and emphasized the importance of realistic planning and acknowledging all efforts as they move forward.

Team communication and alignment

- Justin highlighted that having all key people in the room enabled everyone to be heard and understood, fostering better understanding of roles and contributions.

Project planning and alignment

- Gareth emphasized the importance of ongoing planning and stated that the team will continue to revisit and refine plans until project completion.

Team alignment and collaboration

- Gareth stated that the team established a common understanding of the project's complexity and now shares an end-to-end view after two days of collaboration.

- Gareth emphasized that the team built strong relationships and trust, which will support future project delivery and problem-solving.

Project planning and adaptability

- Gareth explained that the project plan is flexible and will likely change multiple times before year-end, but the team is now aligned on the overall goal and approach.

- Gareth acknowledged that not all project goals will be delivered by year-end, but the team will have the evidence and support needed to communicate what can be achieved and the value it brings.

Template governance and quality control

- Gareth emphasized that all new pages must be reviewed by the publishing team before going live, and pages that do not meet standards will not be published.

Follow-up tasks

| Task | Assigned to | Due date | Bucket |
| --- | --- | --- | --- |
|  |  |  | To do |
|  |  |  | To do |
| Tebogo still needs to present a summary of their area to the group (Gareth) |  |  |  |
| Schedule playback session for Tebogo to present a summary of their area to the group (Gareth) |  |  |  |
| Schedule feedback session for Tebogo to present their area summary to the group (Gareth) |  |  |  |
| Identify business stakeholders for the compliments, complaints, and unclaimed benefits journeys on public web (Gareth) |  |  |  |
| Assess CISA and corporate unclaimed benefits journeys and integrate them into the team's scope (Tebogo) |  |  |  |
| Clarify business stakeholders for secure web streams to ensure clear engagement processes (Gareth) |  |  |  |
| Break up roadmap streams into audience views and subcategories to facilitate task assignment for teams (Gareth) |  |  |  |
| Break down information architecture by audience type and map out personal and corporate views (Gareth) |  |  |  |
| Digitize initial end-to-end view and capture conversations into the project spreadsheet (Gareth, Baptist) |  |  |  |
| Send email to Boyer to check the business effect on LTD for the last two years and copy Gareth and Keshvi (a participant) |  |  |  |
| Forward a different mail from the owner to Boyer for reference (Gareth) |  |  |  |
| Break down information architecture and migration tasks by country, including specific requirements for Malawi and South Sudan (Gareth) |  |  |  |
| Review feature and journey completion status for each country, noting progress and outstanding tasks (Gareth) |  |  |  |
| Sequence migration and publishing tasks based on country-specific dependencies and readiness (Gareth) |  |  |  |
| Confirm the number of completed journeys for Kenya and update the project plan accordingly (Gareth) |  |  |  |
| Finalize design foundations, including information architecture and templates, and complete stakeholder sign-off by end of June (Gareth, Bertus) |  |  |  |
| Clarify approval process and accelerate sign-off for category and product landing templates before end of June (Gareth, Bernice) |  |  |  |
| Schedule weekly playback sessions to review template progress and provide early visibility to the technical team (Gareth) |  |  |  |
| Finalize and hand over four production-ready template sections to development within one sprint, ensuring content setup for each (Gareth) |  |  |  |
| Define onboarding process and deliverables for new team members joining in June (Gareth) |  |  |  |
| Define onboarding process and deliverables for new teams, specifying required outputs and timelines (Gareth) |  |  |  |
| Conduct a comprehensive content audit, including mapping existing URLs to the new structure and tracking which pages are added, consolidated, rewritten, or removed (Gareth) |  |  |  |
| Map delivery approach for each section using current resources and create a view of full sprint teams across all sections (Gareth, Justin, Saba) |  |  |  |
| Add the new navigation and footer to updated pages once they are ready (Gareth) |  |  |  |
| Change the article variant color on new screens and pages to match the updated design before publishing (Gareth) |  |  |  |
| Change article variant color on new screens and pages to match the updated design before publishing (Gareth) |  |  | To do |
| Define and confirm the new URL structure for corporate articles and news before starting migration (Gareth) |  |  | To do |
| Add analytics layer to corporate articles and news sections to track user interaction and prioritize future decisions (Gareth) |  |  |  |
| Confirm the new URL structure for corporate articles and news before starting migration (Gareth) |  |  |  |
| Add analytics tracking to news segments to monitor performance (Gareth) |  |  |  |
| Begin testing Hong Kong live YouTube integration in June and plan to go live in July, with OMI testing in June and Vallabh reviewing in July (Gareth, OMI, Vallabh) |  |  |  |
| Implement DevOps quality gates for all build pipelines and send initial reports to other teams (Gareth) |  |  |  |
| Verify the effect of background color changes on migrated modular and article pages and manage styling in the design system (Gareth) |  |  |  |
| Capture confidence levels and dependencies for engineering tasks in the project spreadsheet (Gareth) |  |  |  |
| Add any additional items required to make the engineering pipeline more robust as part of ongoing work (Gareth) |  |  |  |
| Provide the desktop Figma output for new pages to the team as the source of truth for automation (Gareth) |  |  |  |
| Finalize and hand over personal section template package to enable new page creation by end of June (Gareth) |  |  |  |
| Finalize and deliver personal section template package to enable new page creation by end of July (Gareth) |  |  |  |
| Confirm whether OM finance pages currently managed by the team will move to the bank, and clarify next steps based on the outcome (Gareth) |  |  |  |
| Ensure each work stream lead enters their team's milestones, priorities, deadlines, confidence levels, and owners into the project spreadsheet (Brent, Zee, Justin) |  |  |  |
| Clarify the scope of penetration testing for public web, including both content and journeys, during the discussion with Nzama (Gareth) |  |  |  |
| Clarify the scope of penetration testing for public web, including both content and journeys, during the discussion with Nzama (Gareth) |  |  |  |
| Research available information from the API to determine its suitability as a data source for catalog and validation purposes (a participant) |  |  |  |
| Enable linting checks in the build pipeline to ensure code quality for development (Gareth) |  |  |  |
| Finalize four template sections and prepare for handover to development within two weeks (Gareth) |  |  |  |
| Drop landing pages and macro sections for corporate and wealth teams within the first two weeks of July (Gareth) |  |  |  |
| Lock down navigation structure and scope for each section's landing page to set standards for personal, corporate, and wealth teams (Gareth) |  |  |  |
| Lock down navigation structure and scope for each section's landing page to set standards for personal, corporate, and wealth teams (Gareth) |  |  |  |
| Drop landing pages and macro sections for corporate and wealth teams within the first two weeks of July (Gareth) |  |  |  |
| Hand over signed-off pages to development as content work is completed (Gareth) |  |  |  |
| Clarify naming and structure for financial toolkit and news sections to ensure correct placement and navigation (Gareth) |  |  |  |
| Change the name of the financial toolkit section to reflect its current purpose (Gareth) |  |  |  |
| Clarify naming and structure for financial toolkit and news sections to ensure correct placement and navigation (Gareth) |  |  |  |
| Populate the roadmap tab in the working document with all discussed items and supporting evidence from the last two days (all streams) |  |  |  |
| Compile all notes, extractions, and recordings from the last two days into a single spreadsheet by end of tomorrow (Gareth, Bertus) |  |  |  |
| Circulate supporting documents to the team for review after compiling notes (Gareth) |  |  |  |
| Meet with work stream leads to review and align on the completeness and accuracy of the compiled project spreadsheet on Friday (Gareth, Bertus, work stream leads) |  |  |  |
| Update the project spreadsheet with each work stream's committed deliverables, confidence levels, dependencies, and constraints (all stream leads) |  |  |  |
| Schedule twice-weekly 30-minute leadership check-ins focused on delivery constraints and dependencies (Gareth) |  |  |  |
| Create tickets on the boards to represent the committed deliverables and dependencies discussed in the planning session (all stream leads) |  |  |  |
| Create tickets on the boards to represent deliverables and dependencies discussed in the planning session (all stream leads) |  |  | To do |
| Integrate all team boards into a single Jira construct for unified tracking and reporting (Tsoaeli) |  |  | To do |
| Compile a raw integrated roadmap and data set by Friday afternoon, using extracted notes and stream needs (Gareth, Bertus) |  |  | To do |
| Schedule a collaborative session next week to review and refine the integrated roadmap and ensure usability (Gareth) |  |  | To do |
| Schedule a collaborative session next week to review and refine the integrated roadmap and ensure usability (Gareth) |  |  |  |
| Include decommissioning tasks in the project plan and coordinate timing based on deployment stages (Nithin) |  |  |  |
| Assess the scope and required prep work for remaining website sections, including identifying tasks for teams and providing advance notice for preparation (Gareth) |  |  |  |
| Review dependencies for sales and servicing teams, ensuring navigation information architecture and templates are provided to enable their work (Gareth) |  |  |  |
| Evaluate the content and template differences between personal and personal Coetzee sections to identify required adjustments (Gareth) |  |  |  |
| Clarify ownership models and establish formal agreements for migrated sites to define business owners and funding responsibilities (Gareth, Reza) |  |  |  |
| Document the migration process and conduct a workshop with the country teams to align on requirements and next steps (Gareth) |  |  |  |
| Document the content audit and alignment process for country teams and conduct a workshop to clarify requirements and next steps (Gareth) |  |  |  |
| Identify and confirm owners for unclear assets such as fund tables and Bulletin, and define their ongoing working model with the team (Gareth, Reza) |  |  |  |
| Collect written feedback from all participants on the past two days and suggestions for improving future sessions (all participants) |  |  |  |
| Gather virtual feedback from online participants via chat, including thoughts on the last two days and ideas for making sessions more repeatable (online participants) |  |  |  |
| Distribute the document containing pictures of today's boards to all participants (Gareth) |  |  |  |